# Tomorrow Sprint Slice (Issue #21 Sub-Issues)

## Goal

Deliver a mergeable vertical slice for #63 through #67 that enables retrieval-grounded, policy-constrained LLM orchestration without waiting on #60 live AWS verification.

## Recommended PR Strategy

5 small PRs (one per issue), stacked in order, each independently testable and revertible.

## PR 1 - #63 System Prompt Template

Boundary (in): Add a versioned system prompt module, immutable prompt ID/version constant, education-only policy text, and unit tests for required sections.

Boundary (out): No LLM call wiring yet; no output validation logic.

Acceptance checks:

Prompt artifact exists in repo and has explicit version.

Template enforces: retrieved-content-only, no speculation, no financial calculations, deterministic escalation language.

Tests fail if required guardrail clauses are removed.

## PR 2 - #64 Prompt Injection Pipeline

Boundary (in): Build prompt assembly pipeline: user question + sanitized retrieval blocks + system prompt version from #63; add input neutralization for user override attempts; log prompt version and retrieval IDs in trace.

Boundary (out): No post-generation leakage scanning (that is #65).

Acceptance checks:

Top-k retrieval chunks injected in deterministic format/order.

User text cannot alter system policy section.

Trace includes prompt version + retrieval content IDs for each request.

## PR 3 - #65 Output Post-Processing Validator

Boundary (in): Add validator pass over generated answer for prohibited leakage patterns (rates, eligibility, qualification, payment-calculation signals), structured violation result, and trace logging.

Boundary (out): No escalation response mapping text (that is #66).

Acceptance checks:

Prohibited patterns are detected and blocked.

Non-violating grounded responses pass unchanged.

Violation logs include reason code(s) and matched categories.

## PR 4 - #66 Escalation Trigger Integration

Boundary (in): Wire validator/retrieval policy failures to canonical escalation templates with deterministic reason-to-template mapping; ensure LLM cannot override escalation output.

Boundary (out): No model config logging additions beyond what already exists.

Acceptance checks:

Same failure input always yields same escalation output.

Escalation reason is logged and auditable.

Escalation response bypasses free-form generation path.

## PR 5 - #67 LLM Model Version Logging

Boundary (in): Complete inference trace envelope with model name/version, temperature, prompt version, retrieval IDs, and decision path marker (answer vs escalation).

Boundary (out): No infra/front-door changes.

Acceptance checks:

Every response has a complete trace envelope.

Trace fields are present for both normal answers and escalations.

Missing trace fields fail tests.

## Execution Order and Day Plan

Morning: PR 1 (#63) + PR 2 (#64)

Midday: PR 3 (#65)

Afternoon: PR 4 (#66) + PR 5 (#67)

Buffer: fix/review cycle and squash docs updates

## Definition of Done for Tomorrow

All 5 PRs open (or merged if review is fast), each with passing tests and explicit acceptance evidence in PR description.

#21 progress comment posted summarizing completed slices and what remains (API Gateway front door 3.3.6 and #60 live-env verification dependency).